# Advertising Management Platform

Scope of work:

- (Customer + Admin) – Website, Admin Dashboard,

- Modules,

- Technologies,

- Budget & Timeline

## 1. Project Overview

A web-based advertising management system where customers can submit ad enquiries, upload video creatives, choose packages, select routes on Google Maps, book date & time slots, make payments, and track ad status. Admin will manage enquiries, approve creatives, manage packages, create video ads (if customer doesn't have), schedule campaigns, and monitor all advertising activities.

The system includes:

- Customer Website / Portal (Frontend)

- Admin Portal (Backend)

## 2. Customer Website Modules

### 2.1 Homepage

- Overview of services

- Packages summary

- How it works steps

- Contact details

### 2.2 Ad Enquiry Form

- Customer name, phone, email

- Business details

- Type of ad

- Requirement description

- Submit enquiry (goes to Admin panel)

### 2.3 Admin Approval (Customer View)

- After enquiry submission, customer receives login link or access credentials

- Customer can only proceed once approved by admin

### 2.4 Video Upload Module

- Upload advertisement video

- Allowed formats: MP4, AVI, MOV

- Video duration validation

- Option “No video – Need video creation service”

- Pricing difference displayed

### 2.5 Map & Route Selection (Google Maps)

- Google Maps API Integration

- Customer selects:

  - Start location

  - End location

  - KM Radius

  - Specific route selection using polyline

- System calculates package cost based on selected distance & duration

### 2.6 Package Selection

- Basic / Standard / Premium packages

- Pricing changes based on:

  - KM Radius

  - Route

  - Ad duration (seconds)

  - Time slots selected

### 2.7 Date & Time Slot Booking

- Calendar interface

- Select Preferred Dates

- Select Time Slots (Morning / Afternoon / Evening / Night)

- Real-time availability check

### 2.8 Payment Gateway Integration

- Razorpay / PayU / Stripe

- Payment breakdown:

  - Package cost

  - Route cost

  - Video creation charges (if needed)

  - Taxes

- GST Invoice generation

### 2.9 Dashboard (Customer)

- My enquiries

- My ad campaigns

- Payment history

- Creative status (approved / rejected)

- Schedule status

### 2.10 Notifications (Customer)

- Email / SMS for:

  - Enquiry approved

  - Video uploaded confirmation

  - Payment confirmation

  - Creative approved / rejected

  - Campaign scheduled

## 3. Admin Portal Modules

### 3.1 Admin Dashboard

- Live ads

- Total customers

- Total enquiries

- Payments overview

### 3.2 Enquiry Management

- View all enquiries

- Approve / Reject enquiries

- Assign customer credentials

### 3.3 Creative (Video) Management

- Review uploaded videos

- Approve / Reject

- Request re-upload

- If customer wants video creation, admin creates a job order

### 3.4 Video Creation Orders

- Assign to internal designer

- Add design cost

- Upload final video for customer approval

### 3.5 Route & Maps Management

- View selected routes

- Validate KM radius

- Approve assigned route

### 3.6 Package & Pricing Control

- Set package base price

- Add KM-based pricing

- Add time-slot-based pricing

- Add additional services pricing

### 3.7 Time Slot Scheduling System

- View all booked slots

- Approve scheduling

- Prevent overbooking

### 3.8 Payments Management

- View customer payments

- Download invoices

- Payment verification system

### 3.9 Campaign Management

- Assign videos to display timeline

- Track which ad plays at what time

- Set ad playback schedule

### 3.10 Notifications & Alerts

- Email notifications

- SMS notifications (optional third-party)

- Admin reminders for pending approvals

### 3.11 User Management

- Add admin sub-users

- Assign roles (designer, reviewer, scheduler)

### 3.12 Reports

- Customer reports

- Revenue reports

- Campaign statistics

- Slot usage statistics

## 4. Technology Stack (Recommended)

### Frontend (Customer Website & Admin Portal)

- HTML5, CSS3, Bootstrap

- JavaScript / jQuery

- Blade Templates (Laravel) or Views (CodeIgniter)

### Backend (Preferred: Laravel)

- Laravel Framework 10+

- PHP 8+

- MVC Architecture

- REST APIs for map & schedule modules

### Why Laravel (Recommended Over CodeIgniter)

- Better security

- Faster development

- More scalable for complex workflows (routes, slot booking, video approval)

- Built-in queue system for video processing

- Better third-party integration support

### Database

- MySQL / MariaDB

### Storage

- AWS S3 or local storage for video files

### Third-Party Integrations Required

- Google Maps API (Routes, KM radius, polyline)

- Payment Gateway (Razorpay / PayU / Stripe)

- Email Notifications (SMTP / SendGrid / Mailgun)

- SMS Gateway (optional: Twilio / MSG91)

## 5. Development Timeline

### Total Estimated Time: 6 – 8 Weeks

### Week-wise Breakdown

Week 1:

- Requirement finalization

- UI/UX design (Customer & Admin)

- Database architecture

Week 2:

- Customer website pages

- Enquiry form

- Customer login system

Week 3:

- Video upload module

- Packages module

- Google Maps route selection

Week 4:

- Time slot booking system

- Payment gateway integration

- Customer dashboard

Week 5:

- Admin portal development

- Enquiry, video, schedule, pricing modules

Week 6:

- Approval workflows

- Notifications (email / SMS)

- Reports

Week 7:

- Testing (functional + UAT)

- Security testing

Week 8:

- Deployment

- Final fixes

- Production launch

### 6. Estimated Budget / Cost

### Development Cost modules

| Module |  |
| --- | --- |
| Customer Website |  |
| Customer Dashboard + Payments |  |
| Google Maps Route + KM Radius + Slot booking |  |
| Admin Portal |  |
| Video approval + Creation workflow |  |
| Notifications (Email/SMS) |  |
| Deployment + Testing |  |

### Total Estimated Development Cost:  ₹1,10,000 /-

## 7. Hosting & Server Requirements

### Basic Server (Recommended)

- Linux Hosting (cPanel )

- PHP 8+

- MySQL

- 20–50 GB Storage

- SSL Certificate

### For Large Video Storage

- AWS S3 storage buckets

## 8. Deliverables

- Complete Customer Website

- Complete Admin Portal

- Video cloud upload system

- Route selection system (Google Maps)

- Slot booking system

- Payment integration

- Notifications (Email/SMS)

- Complete documentation

- Deployment